| **ID** | **Story ID** | **Story Name** | **Short Description/Task** | **Story # and details** | **Spring Cycle Number** | **Resources Working** | **Hardware or Software** | **Progress** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1 | Home page | Determine program-ming language | Story 1, paragraph 1 | 1 |  | software | completed |
| 2 | 1 | Home page | Design homepage layout | Story 1, paragraph 3 | 1 | AG | software | completed |
| 3 | 1 | Home page | Design and create logo and page header for homepage | Story 1, paragraph 3 | 1 | AG | software | Not completed |
| 4 | 1 | Home page | Design template for city page layout | Story 1, paragraph 3 | 1 | AG | software | Not completed |
| 5 | 2 | Home page | Design layout for neighborhood pages | Story 2, paragraph 3 | 2 |  | software | Not completed |
| 6 | 2 | Home page | Design pages for red vs white wines | Story 2, paragraph 2 | 2 |  | software | Not completed |
| 7 | 3 | Home page | Design pages for Food Pairings | Story 3, paragraph 2 | 3 | AG | software | Not completed |
| 8 | 4 | Feedback Page | Design a “Feedback” tab | Story 4, Paragraph 2 | 4 | AG | Software | Not completed |
| 9 | 5 | Flavor Profile page | Design a flavor profile tab and page | Story 5, Paragraph 2 | 5 | DM | Software | Not completed |
| 10 | 6 | Grape Varietal page | Design a page containing wine grape varietal chart | Story 6, Paragraph 2 | 6 | DM | Software | Not completed |
| 11 | 7 | Contact page | Design a page for potential business | Story 7, Paragraph 1 | 7 | HT | Software | Not completed |
| 12 | 7 | Wine brands page | Design and attach wine company brands | Story 7,  Paragraph 2 | 7 | HT | Software | Not completed |
| 13 | 7 | Why us page | Design a Why Us, show testimonials | Story 7, Paragraph 3 | 7 | HT | Software | Not completed |
| 14 | 8 | Filter and sort by function on wine | Design a filter option within the layout | Story 8, Paragraph 1 | 8 | HT,SP | Software | Not completed |
| 15 | 8 | Interactive graph/map to show the trends | Design a interactive graph | Story 8, Paragraph 2 | 8 | HT,SP | Software | Not completed |
| 16 | 9 | User Input | Design area for users to enter their data into the database | Story 9,  Paragraph  3 | 8 | SP | Software | Not completed |
| 17 | 9 | Interactive Graph/ Map | Design interactive map that changes based on data as well as user sorting | Story 9,  Paragraph  2 | 8 | SP | Software | Not completed |
| 18 | 10 | Sorting System | Design sorting system to find specific types of wine | Story 10,  Paragraph 2 | 8 | SP | Software | Not  completed |
| 19 | 10 | Sorting System | Fine tune sorting system to accommodate for all possible searches | Story 10,  Paragraph 2 | 8 | SP | Software | Not completed |